Contract 
Environmental Management Plan

for Services for the RTA
under the RMCC

<<Generic Shire Council >>

<<Long Street>>

<<Generic NSW 2345>>

Printed copies of this document are uncontrolled

Note to RTA Team:

Text highlighted in grey is an MSWord field and should not be changed or deleted.

Note to Council Documenter:

Text shown thus <<yellow>> has to be changed to suit your Council.

Text highlighted in blue should be read and then removed before publication.

Text highlighted in grey is an MSWord field and should not be changed or deleted.

Before publication:

- Delete this page and this Page Break and

- Update the Contents (Ctrl + A then F9)

# About this release

| Document Number: | <<GSC: CEMP: RTA: RMCC>>Edition 1 / Revision 0 |
| --- | --- |
| Title: | Contract Environmental Management Plan |
| Author: | <<XXXX>> |

| Ed 1 / Rev 1 | 26 October 2008 | Stockpile Environmental Management Plan removed from appendices and made separate Plan. Consequential changes to Scope and Clause 12.. |  |
| --- | --- | --- | --- |
| Ed 1 / Rev 0 | 1 October 2008 | <<New Plan OR Replaces Doc. No. OR ………….>> | <<Engineering Director>> |
| Issue | Date | Revision Description | Authorised by |

| # Management Review This Plan will be reviewed in accordance with Section 32. |  |  |  |
| --- | --- | --- | --- |
| Planned Review Date | Scope | Review By | Review Record Ref no. Date |
| 1 October 2009 |  | General Manager and <<XXX>> |  |
| 1 October 2010 |  |  |  |
| 1 October 2011 |  |  |  |

# Endorsement of CEMP

| ______________________________ | / / |
| --- | --- |
| General Manager | Date |
| ______________________________ | / / |
| <<Engineering Director>> | Date |
| ______________________________ <<XXX>>> | / / |
|  | Date |

Table of Contents

About this release	3

Management Review	3

Endorsement of CEMP	3

Table of Contents	5

1.	Overview	7

2.	Management of the CEMP	8

3.	Summary of Legislative Requirements	9

4.	Organisation & Environmental Responsibilities	11

5.	Environmental, Approvals, Licences and Permits	14

6.	Time Management in Environmental Protection	14

7.	Environmental Protection and Emergency Response Training	14

8.	Environmentally Sensitive Areas	15

9.	Environmental Impacts and Control Measures	15

10.	Waste management	16

11.	Waste from Employee Facilities	18

12.	Stockpile Management	18

13.	Soil and Water Management	18

14.	Noise & Vibration Control	18

15.	Vegetation	19

16.	Native Wildlife	19

17.	Fire Precautions	19

18.	Potential Contaminants	20

19.	Aboriginal Heritage Protection	20

20.	Non-Aboriginal Heritage Protection	20

21.	Materials with Recycled Content Preferred	21

22.	Site Restoration	21

23.	Control of Subcontractors	21

24.	Environmental Incident and Emergency Management	22

25.	Environmental Audits	24

26.	Non-Compliance and Corrective Action	24

27.	Environmental Performance Evaluation	24

28.	Records Management	24

29.	Community Relations	25

30.	Complaints Procedure	25

31.	Environmental Reporting to the RTA	25

32.	Reviewing this Contract Environmental Management Plan	25

Appendix A	- << Generic>> Shire Council Environmentally Sensitive Areas	27

Appendix B	- Not used	28

Appendix C	- Hold Points	28

Appendix D	– Not used	28

Appendix E	– Record of Environmental Induction	29

Appendix F	– Spill Prevention and Containment Procedures	30

Appendix G	- Environmental Inspection Checklist	32

Appendix H	- Environmental Emergency Plan	33

Appendices I to L	Not Used	40

Appendix M	- Legislation	40

Last page	41

[THIS PAGE DELIBERATELY BLANK]

- Overview

## Scope of this Plan

This document defines the environmental protection practices and processes Council will observe during the Road Maintenance Council Contract with the RTA (“RMCC”).
This Plan is part of Council’s RMCC Contract Management System. It should be read in conjunction with Council’s Contract Management Plan which describes the contract’s nature and scope, provides the framework of the system and, at Appendix H.5, sets out Council’s environmental notification and reporting practices.

Council’s Environmental Emergency Plan forms Appendix H of this CEMP. 
Council’s Stockpile Management Plan is available if required.

Services which are a) additional to those above and b) which have different environmental risks will be addressed by Site Specific Environmental Management Plans which will be drawn up using the risk management process set down in Council’s Contract Management Plan.

## Council’s Environmental Objectives

Council’s environmental protection objectives with respect to the RMCC are to:

- Manage the delivery of the Services so that adverse impact on the environment is limited,

- Meet the requirements of:

- The RMCC including RTA Specification G34M-Environmental Protection – Management Plan; and

- All relevant Legislation including that listed in Appendix M and summarised in Section 3 of this Plan and

- Maintain trust, good faith and cooperation between Council, the community and the RTA.

Council’s objectives will be met through good leadership, commitment and training.

## Objectives of Council’s Contract Environmental Management Plan

The purposes of Council’s Contract Environmental Management Plan (“CEMP”) are to:

- Define Council’s management of environmental protection when delivering the RMCC Services,

- Provide guidance to Council staff on Council’s obligations under the RMCC,

- Assure the RTA that Council is fulfilling its obligations regarding the RMCC,

- Define the responsibilities of the Environmental Management Representative under the RMCC (the responsibilities and authorities of other positions are set down in the Contract Management Plan and other functional plans) and

- Set down the frequency and responsibilities for management review of this Plan.

## Practice of Environmental Protection

Council will:

- Assess risks and plan work activities to eliminate or control foreseeable impacts or risks and comply with specified environmental protection requirements,

- Comply with relevant environmental, conservation, heritage, pollution, waste management and fire control legislation and regulations,

- Implement and maintain a risk-based performance evaluation program to verify that the Services are in compliance with this CEMP,

- Consult with employees and subcontractors and disseminate environmental information,

- Provide appropriate instruction and training for employees and subcontractors,

- Set up response procedures which will initially contain, then remedy, any environmental damage which does arise and

- Improve environmental protection measures and revise this CEMP promptly when deficiencies are identified. Notify the RTA when this occurs.

# Management of the CEMP

Council has warranted that it will provide people, materials, resources and systems to properly perform the Services.

Council and the RTA require the people to be competent, experienced and qualified to carry out the Services.

The RMCC Organisational Chart, which includes those with environmental protection responsibilities, is shown in Council’s Contract Management Plan.

# Summary of Legislative Requirements

Table 1 summarises the legislative requirements for the Services under the Contract, excluding specific requirements that may be identified in a future REF for activities not listed in the contract documents.

| Table 1 - Legislative Requirements |  |  |
| --- | --- | --- |
| Name of legislation | Regulating Authority | Requirement |
| Environmental Planning and Assessment Act, 1979 | DECC, <<Generic>> Shire Council, NPWS, Primary Industry-Fisheries | For any Service not listed in the contract documents prepare and submit: - REF and - Site Specific EMP |
| Protection of the Environment Operations Act, 1997 | DECC | Not cause or have the potential to cause water, air, noise or land pollution. Dispose of waste at an appropriately licensed landfill. Notify the DECC when a “pollution incident” occurs that causes or threatens “material harm” to the environment.* |
| Waste Avoidance and Resource Recovery Act, 2001 (NSW) | DECC |  |
| Noxious Weeds Act, 1993 | Department of Primary Industry <<Generic>> Shire Council | Notify the Department of Agriculture within 3 days of becoming aware of a notifiable weed (W1 weed).* |
| Contaminated Land Management Act, 1997 | DECC | Report to DECC if aware that land contamination presents a “significant risk of harm”.* |
| Pesticides Act, 1999 | DECC | Read and follow the instructions on the pesticide’s registered label. Don’t detach the pesticide label. Do not cause risk of injury by a pesticide to a person or to property. Notify the public of its use – see G34 Clause 6.12 and the RTA Pesticide Use Notification Plan |
| Road and Rail Transport (Dangerous Goods) Act, 1997 | DECC & WorkCover | Ensure that dangerous goods are transported in a safe manner. Drivers of vehicles transporting dangerous goods and the vehicles themselves may need special licenses. |
| Heritage Act, 1977 | Heritage Office of NSW | Notify the Heritage Council if a relic is discovered.* Undertake maintenance required on <<Generic Creek Bridge to standards not less than the minimum standards imposed by the Heritage Amendment Regulation 1999 – Minimum Standards of Maintenance and Repair>>. |
| Aboriginal and Torres Strait Islanders Heritage Protection Act, 1984 | Department of FaHCSIA | Report the discovery of Aboriginal remains to the Federal Minister for Families, Housing, Community Services and Indigenous Affairs * |

* Council will notify the RTA Representative before contacting any Regulating Authority.

# Organisation & Environmental Responsibilities

Council’s Organisation Chart is in the Contract Management Plan.

The principle responsibilities and authorities of Council staff with respect to the environment are:

## General Manager

The General Manager is responsible to the RTA for ensuring Council’s delivery of the Services meets Council’s environmental objectives with respect to the RMCC and that its protection of the environment:

- Is properly resourced with people, equipment and systems and

- Complies with all environmental legislation.

The General Manager’s responsibilities to the RTA remain with him / her, however, the General Manager has delegated as follows:

<<Council can re-allocate the responsibilities below as is appropriate to its organisation.
Every responsibility must be allocated to either a) a position shown below or b) to a position Council inserts below and into the Organisation Chart in the Contract Management Plan.
If any responsibilities are missing from the Plan submitted to the RTA the Plan will be non-conforming>>.

## <<Engineering Director>>

The <<Engineering Director>> has delegated authority from, and responsibility to, the General Manager as follows:

- Overall responsibility for environmental protection for the RMCC, including:

- Approving and regular evaluation of Council’s environmental controls and this CEMP and

- Ensuring, for both council staff and subcontractors, documented environmental procedures are followed and records are kept ,

- Encouraging the active involvement of all staff in the management of the environment,

- Coordinating CEMP activities of all personnel involved in the contract,

- Monitoring subcontractor performance and commitment.

- Arrange and ensure environmental protection training of both staff and subcontractors takes place as required by this Plan and the Environmental Emergency Plan

- Act on corrective/preventive action notifications concerning environmental protection ensuring they are raised when appropriate and are closed out before the process or equipment is used again.

- Ensuring Council’s response to environmental emergencies including:

- Ensuring it is appropriately resourced with trained people and with

- the equipment and materials required and they are deployed,

- Ensuring that processes and control systems needed for the plan are established, implemented and maintained,

- Arranging and approving training which ensures that all personnel understand what is required of them in emergencies,

- Liaison with:

- Regulatory agencies including determining which approvals, licences and permits are required and obtaining them,

- The RTA to ensure its environmental requirements are met and ensuring that variations to the scope or timing of the Services that impact on the environment are discussed with and agreed to by the RTA,

- Community Relations including addressing Environmental Impacts and

- Being one of the 24-hour emergency contacts.

- Deliver Council’s CEMP to the RTA for its approval within 35 days of the RTA accepting Council’s Tender for the RMCC,

- Ensuring reporting on environmental issues takes place as required

## <<Council’s Contract Manager>>

<<Council’s Contract Manager>> has delegated authority from, and responsibility to, the <<Council Insert Position eg Engineering Director>> for:

- Ensuring environmental hazards and risks are controlled in construction activities and work areas,

- Ensuring the requirements of approvals, licences and permits are met,

- Coordinating or conducting environmental site inspections,

- Monitoring subcontractor behaviour on work sites,

- Identifying training needs with respect to spills and other environmental incidents and arranging for employees and subcontractors to attend the training,

- Holding toolbox meetings and team briefings about managing environmental issues, incidents and emergencies,

- Being one of the 24-hour emergency contacts,

- Implementing incident and emergency procedures and

- Arranging the supply of appropriate environmental incident and emergency equipment.

## <<Ganger>>

Generally:

The <<Ganger>> has delegated authority from, and responsibility to, the <<Council Insert Position eg Council’s Contract Manager>> for:

- Implementing environmental controls during the delivery of Services and in work areas,

- Ensuring the requirements of obtaining approvals, licences and permits are met on site,

- Ensuring site personnel (including subcontractors) are:

- appropriately inducted and trained in the use of equipment such as spill kits and

- comply with environmental protection procedures,

- Advising <<Contract Manager>> of any environmental protection training needed,

- Site environmental protection inspections and noise checks,

- Ensuring environmental emergency equipment such as spill kits is available at all times and is appropriately located,

- Investigating incidents with <<Council Insert Position(s) eg Engineering Director and Environmental Management Representative>>,

- Initiating nonconformance reports or corrective/preventive action notification (using the form appended to the Quality Management Plan) when environmental protection problems are identified,

- Environmental assessment of subcontractors and their plant and equipment,

- Advising the <<Contract Manager>> of any environmental or heritage issues the gang encounters on site and

- Storage arrangements for hazardous substances.

When responding to Environmental Incidents

- Safety of Council’s staff and subcontractors,

- Liaison with on-site Emergency Services Controllers when <<Contract Manager>> is not on site,

- Safety of road users and

- Quickly preventing/minimising further environmental damage.

## Nominated Environmental Management Representative

The General Manager has nominated <<Council Insert Position>> to be Council’s Environmental Management Representative  with delegated authority from, and responsibility to, the <<Council Insert Position (GM or Engineering Director)>>for being fully conversant with Council’s Contract Environmental Management Plan and Environmental Emergency Plan and ensuring they are fully implemented for the Services under the RMCC.

The Environmental Management Representative is to keep Council management informed of all issues relevant to the Plans.

The Environmental Management Representative is a point of contact within Council on these matters and is particularly responsible for communicating with the RTA Representative and DECC.

The Environmental Management Representative’s other responsibilities are:

- Planning environmental controls,

- Regular evaluation and periodic audits of both staff and subcontractors at worksites,

- Preparing Site Environmental Checklists,

- Assisting site  staff and subcontractors in their implementation of this CEMP,

- Delivering environmental induction and training,

- Keeping environmental records,

- Being conversant with complaints and pollution incidents and their resolution,

- Investigating, controlling and closing-out environmental Nonconformances,

- Being one of the 24 hour emergency contacts,

- Maintain the Register of Material Safety Data Sheets (“MSDS”)  as described in the Environmental Emergency Plan and

- Assisting the <<Engineering Director>> in:

- Determining which environmental, approvals, licences and permits are required and then in obtaining them,

- Reviewing and updating this CEMP,

- Monitoring the environmental performance of subcontractors,

## Subcontrators

- Adopting the CEMP for all Services under Contract.

- Implementing the environmental controls at work sites correctly.

- Following all environmental procedures or controls put in place at work sites.

# Environmental, Approvals, Licences and Permits

Council will ascertain from the appropriate authorities which approvals, licences and permits are required for the Services. Prior to the commencement of any Services Council will obtain those which have not been obtained by the RTA.

| Process Held: Commencement of Services not previously addressed by approvals, licences and permits and authorised by earlier Hold Point release. Submission: At least 10 Business Days prior to the proposed commencement of Services Council will submit the required approvals, licences and permits. Release of Hold Point: The RTA will consider the documents prior to authorising the release of the Hold Point for the nominated Services. | RTA Hold Point |
| --- | --- |

# Time Management in Environmental Protection

Council aims to meet its time related obligations regarding Environmental Protection –they are set out in the Contract Management Plan.

# Environmental Protection and Emergency Response Training

All Council and subcontractors’ personnel will attend Council’s RMCC Environmental Induction Meeting prior to the commencement of the RMCC. The <<Council Insert Position(s) eg Engineering Director and Environmental Management Representative>> will arrange and conduct this meeting. Council may combine this with Safety Induction and other competency training.

Topics covered at this meeting will be at least the following:

- Council’s and RTA’s environmental objectives in the RMCC,

- Scope of the RMCC,

- Organisation and Responsibilities,

- Site specific issues such as boundaries for vegetation clearing, importance of any trees of significant value, location of refuse bins, washing, refuelling and maintenance of vehicles, plant and equipment,

- Environmental Impacts, Safeguards and Control Measures,

- Sensitive areas, exclusion zones and other precautions to be taken,

- Waste Management and Reduction,

- Conditions of any environmental licences, permits and approvals;

- Reporting process for environmental harm/incidents,

- Lessons learnt from incidents,

- Control of subcontractors and

- Emergency response training including use of personal protective equipment and spill kits.

Any relevant environmental issues which become apparent during the RMCC will be added to this topics list.

- be obliged to sign the attendance record as proof that they have attended a work site induction briefing (Appendix E) and

- be issued with a work site environmental induction card. The card will be dated and carry Council’s name. It must be shows upon request while the person is on the work site.

Council may combine the OH&S and Environmental Records of Induction into one and similarly combine OH&S and Environmental cards.

All Council and subcontractor personnel who commence Services during RMCC will undergo the same induction training. This will be provided by the<<Council Insert Position eg Council’s Contract Manager or Environmental Management Representative or Gangers>>.

Only people who have been “Environmentally Inducted” will be permitted to work on worksites.

| Process Held: Person working on a worksite. Submission: Environmental Induction of that person and a record of it on Council’s Record of Environmental Induction. Release: <<Ganger>> considers documentation submitted. | Council Hold Point |
| --- | --- |

# Environmentally Sensitive Areas

There are several sites of known environmental sensitivity within <<Generic Shire>> namely:

- <<Generic Creek Bridge (listed in State Heritage Register),

- Tree trunk in the Mathas Highway Rest Area,

- Generic Creek,

- Darwinia bennettii population between chainage 2100 and 2300 on the Generic Highway.>>

These areas are located on the map in Appendix A. <<Maintenance depots, turning and parking areas, compound areas and stockpile sites>> are also shown on the map.

# Environmental Impacts and Control Measures

The activities in the RMCC have been divided into two categories:

## 9.1	Activities listed in the EAPRMW.

To ensure that environmental impacts are avoided or minimised Council has adopted the safeguards set down in the EAPRMW Standard Safeguards List  for the activities listed there.

## 9.2	Activities not listed in the EAPRMW and
Activities in Sensitive Areas

Prior to undertaking any activity not in the EAPRMW (including excavation of material to be used for other activities) or any activity in a sensitive area shown in Appendix A, Council will complete a REF and submit it and a Site Specific Environmental Management Plan which address the issues revealed by the REF.

| Process Held: Delivery of Services not listed in EAPRMW OR which is in a sensitive area Submission: Conduct REF. Submit Site Specific EMP to RTA 15 working days before intended start of Services. Release: RTA Representative considers documentation submitted. | RTA Hold Point |
| --- | --- |

# Waste management

## Legislative Requirements

Under the Protection of the Environment Operations Act, 1997 when Council stores or transports Hazardous or Industrial waste it is classified as a non-licensed waste activity. Accordingly, Council will:

- Ensure that waste is stored in an environmentally safe manner,

- Ensure that waste is not stored with and does not come into contact with any incompatible waste,

- Retain information regarding the generation, storage, treatment or disposal of the waste,

- Obtain a consignment authorisation number for the waste from the person to whom the waste is being delivered, complete and retain an approved waste data form in relation to the consigned waste and give a copy of the form to the person transporting the waste prior to transporting the waste,

- Ensure that the person transporting the waste is licensed if the waste is of such an amount as to require the person transporting the waste to be licensed,

- Ensure that the waste is being transported to a place that may be lawfully used as a waste facility,

- Accurately identify the waste and advise the transporter accordingly and

- Inform the DECC of any suspected breach of the Operations Act in connection with the transportation of waste from the premises.

Waste other than Virgin Excavated Material will be disposed of to a "controlled waste facility" ("Controlled Waste Facility" is defined to mean a waste facility of a class specified in the regulations).

Council, as a non-licensed transporter of wastes, will ensure that:

- Vehicles carrying waste will be kept clean and be constructed and maintained so as to prevent spillage of waste,

- Loads which may spill or emit odours are covered so that spillage and/or emission is prevented,

- Any container is safely secured,

- Incompatible waste will not be mixed or transported together,

- Any hazardous waste is not mixed with any other type of waste,

- Any waste containing asbestos is wetted and fully covered,

- Material segregated for recycling is not mixed with other wastes,

- Any waste is transported only to controlled waste facilities or other facilities that can lawfully receive the waste and

- The occupier of the waste facility is advised of the type of waste involved before the waste is unloaded.

## Waste Management Plan

A waste management plan detailing all waste generated by the Services will be developed in accordance with G34M Clause 6.16.1.

## Waste Management Register

A waste management register will be kept detailing the type of waste collected, amounts, date/time, by whom, and the disposal location. Refer to G34M Clause 6.16.2.

## Licensed Waste Facilities

There are <<two>> licensed waste facilities within the <<Generic>> Shire:

- <<Generic Shire Council Landfill - licensed to receive inert waste only.

- Old Generic Quarry - licensed to receive solid waste.>>

## Waste Recycling Facilities

| Recyclable Waste Materials: | Recycling Facilities: |
| --- | --- |
| Glass | Crystal Recycling Pty Ltd. |
| Metals: Aluminium, Steel, Iron and other metals | Billsmetal Recyclers |
| Recycled Asphalt Pavement | All RAP suitable for reuse will be stockpiled at the Shire Council Depot RAP stockpile site. RAP will be recycled by the Shire Council, local residents and farmers. |
| Plastics | There are no economically viable plastics recycling facilities at present. If facilities become available, plastic recycling will be investigated. |
| Paper and other office products | There are currently no economical facilities for recycling of paper or office products. |

# Waste from Employee Facilities

This is dealt with in the Site Specific Safety Management Plan.

# Stockpile Management

Council’s Stockpile Management Plan is an adaptation of the RTA document Stockpile Site Management Procedure to manage the establishment and maintenance of stockpile sites. It includes concise model Stockpile Environmental Management Plans.

If the underlying RTA plan or procedure is updated, for example due to a change in legislation, the RTA will make the updates available to Council which will similarly update its Procedure.

# Soil and Water Management

## Erosion and Sedimentation Control

Council will plan and carry out the whole of the Services to comply with DECC’s Managing Urban Stormwater: Soils and Construction, Blue Book 1 and 2.
Where required, Council will prepare an Erosion and Sedimentation Control Plan to RTA G39.

## Water Quality

Council will provide adequate controls to ensure that any water entering the waterways or stormwater drainage system from areas it disturbs complies with the requirements of the POEO Act and the local water authority.

Appropriately constructed and situated wash out areas will be used  when washing out concrete trucks and washing down plant and equipment.

## Water Extraction

Council will identify any water source it intends to use for dust control, earthworks/pavement compaction, on-site concrete batching and the like, obtain any required licences, permits or approvals and comply with any conditions they or Legislation impose.

# Noise & Vibration Control

Council will make all practical efforts to comply with the requirements of the POEO Act, , the DECC Noise Control Manual, DECC Industrial Noise Policy, DECC Environmental Criteria for Road Traffic Noise and the RTA Environmental Noise Management Manual.

It will:

- Restrict, where possible, noise making activities to normal working hours (see Section 29),

- When working near schools, hospitals, residences and places of worship avoid sensitive times for example those leading up to and during examinations such as the HSC, those during religious services,

- Inform and consult with affected residents,

- Ensure plant and equipment has efficient noise suppression devices.

If a Work Order requires Council top submit a Vibration Management Plan Council will prepare and submit a plan before to commencing the Ordered Work.

# Vegetation

## Protection

Council will:

- Adhere to the requirements and precautions of RTA M300 Clause 4.310,

- Preserve existing trees, plants, and other vegetation within the network and use every precaution necessary to prevent damage or injury thereto  except as otherwise allowed under the RMCC,

- Ensure that all site personnel observe the limits of clearing and are made aware of the importance of any trees of significant value.

- When required, get approvals under the National Parks and Wildlife Act 1974 (NSW), Native Vegetation Act 2003 (NSW), Environmental Planning and Assessment Act 1979 (NSW), Threatened Species Conservation Act 1995 (NSW), and Environmental Protection and Biodiversity Conservation Act 1999 (Cth).

## Weeds

The Services include the eradication or controlling of only those weeds which interfere with safe travel or which may damage RTA property and then only to the extent necessary for road purposes. This does not extend to other areas within road reservations.

Council will employ methods that will minimise the spreading or introduction of weeds by carrying out the Services and will employ best practice weed removal methods.

# Native Wildlife

Council will protect all native fauna from the impact of the Services in accordance with the EAPRMW Standard Safeguards List.

All native wildlife will be protected. No firearms will be allowed on site except for security purposes permitted by law.

# Fire Precautions

Fire prevention and precautions and the requisite equipment are dealt with in the Site Specific Safety Management Plan.

It is not anticipated that Council will burn-off as a result of any of the Services.

If it is required, it will obtain all necessary permits and observe their requirements.

Council will take all necessary precaution with plant in bush-fire prone areas and, when the danger of fire is high, it will restrict or, when prudent, refrain from welding, grinding, using cut-off wheels and other heat or spark generating work.

# Potential Contaminants

Council will plan and execute the Services so as to minimise the risk of polluting with chemicals, dangerous goods and other potential contaminants.

Where a significant risk exists (eg fuel storage and transfer to vehicles, use of pesticides, concrete batching, application of precoat) and especially near waterways and drains, it will meet all the requirements of RTA G34M Clause 6.12.

Public notification of pesticide use will be in accordance with the RTA Pesticide Notification Plan. The following measures will also be implemented whenever pesticides are used adjacent to or across the road from a Sensitive Place:

- Mechanical means of pest control (such as mowing or slashing) must be used where feasible; or

- Hand-held application of pesticides is required where mechanical means of pest control are not feasible.

# Aboriginal Heritage Protection

Council will ensure that all personnel performing the Services:

- have received training regarding their responsibilities under the National Parks and Wildlife Act and

- Are made aware of any relevant sites/areas which must be avoided.

If Council encounters any previously unknown Aboriginal object or material (including skeletal remains) suspected of being of Aboriginal origin, it will cease all construction work that might cause damage or disturbance.

Council will then notify the RTA Representative immediately, who will then arrange for the RTA’s Regional Aboriginal Cultural Heritage Advisor to be contacted. The Advisor will then determine whether an officer of DECC and a member of the appropriate Local Aboriginal community should be consulted.

# Non-Aboriginal Heritage Protection

Council will ensure that all personnel working on site have received training regarding their responsibilities under the Heritage Act and are made aware of any relevant sites/areas which must be avoided.  Such sites/areas will be identified on a site map, to be made available to all relevant personnel during the Services.

Should any previously unknown item be encountered which is suspected to be a relic or heritage item, all Services will stop and measures to  protect the item from damage or disturbance will be taken.  The RTA Representative will be notified immediately, who will then arrange for an RTA Environmental Officer to be consulted.

# Materials with Recycled Content Preferred

Materials and products with recycled content will be proposed wherever they are cost and performance competitive and environmentally preferable to the non-recycled alternative.

# Site Restoration

Council will reinstate any areas disturbed by its delivery of the Services. Restoration will include remediation of any ground contaminated by incidents such as oil or fuel spills (particularly in fuel storage areas) and appropriate revegetation.

# Control of Subcontractors

## Subcontractors’ CEMPs

Before engaging any subcontractor Council will:

If a Work Order specifies RTA Prequalification for a Subcontractor and the Prequalification level nominated includes environmental management requirements:

Council will ensure the subcontractor applies its RTA Accredited environmental management system for its Services

If the Subcontractor has its own CEMP:

- Document the duties of that subcontractor,

- Audit that subcontractor’s CEMP and record the results,

- Induct that subcontractor’s personnel in accordance with Section 7,

- Set down the responsibilities Council will retain for the management of site environmental protection issues,

- Set down a surveillance program to monitor and document effectiveness of each subcontractor’s systems

| Process Held: Presence of any subcontractor on a worksite. Submission: Record of steps 1. to 5. above to the RTA Release: RTA Representative considers documentation submitted. | RTA Hold Point |
| --- | --- |

If the Subcontractor does not have its own CEMP:

Engage the subcontractor upon the basis that it will adopt this CEMP.

## Subcontractor Nonconformance

In the event that a subcontractor is found to be not working to the requirements of the CEMP Council will immediately issue a CAR with a Hold Point which stops the noncompliant process until the CAR is closed out.

| Process Held: Subcontractor’s noncompliant process, equipment or plant. Submission: Close out of CAR to <<Engineering Director>> Release: <<Engineering Director>> considers documentation submitted. | Council Hold Point |
| --- | --- |

# Environmental Incident and Emergency Management

## Environmental Emergency Plan

Council has prepared an Environmental Emergency Plan.
It deals with key response personnel, emergency contracts, containment measures, cleaning, collecting and disposal, availability of MSDS, the emergency procedure and communications strategy.
It forms Appendix H.

## Response Time

Council provide properly equipped and manned responses to Environmental Emergencies and to requests for assistance from emergency services within the response times set out in the RMCC documents.

## Resources

Council will provide, locate and man the following Emergency Equipment to meet the Response Time

| EMERGENCY EQUIPMENT |  |  |
| --- | --- | --- |
| Locations: | One set in <<City A and one set in Town B>>. |  |
| Emergency vehicles and trailers | - Emergency vehicles fitted out with emergency response equipment and materials, including spill kits. | - A lockable registered trailer or other vehicle approved by the RTA fitted out with emergency response equipment and materials. |
| Signs and traffic control items: | - Traffic accident signs - 20 Barrier board sets with lights - Warning signs; prepare to stop, workmen ahead, flagman ahead, stop/slow x 6 night and day signs - Traffic hazard ahead signs x 6 | - Traffic accident ahead signs x 6 - Water over road signs x 6 - Road closed signs x 6 - Detour signs, 6 “Right” & 6 “Left” - 100 traffic cones |
| Equipment / Materials: | - Site to base communication system - Shovels - Axe - Bolt Cutters - Crowbar (spud & wreckers) - Floodlights - Mobile generator (silenced) | - Mobile chemical/fuel spill containment and clean up kit - Fire Extinguishers per response vehicle / trailer: - Two Dry Chemical each of at least 9 kg capacity plus - Two Wet Chemical of at least 7 litre capacity. - Chainsaws - Miscellaneous tools for basic fencing, sign and fixture dismemberment / removal etc, and tree and branch removal. - Brooms - Torches, batteries, wands - PPE for all weather conditions, day & night |

Spill Prevention and Containment

Council has prepared a Spill Prevention Procedure and a Minor Spill Procedure. They are in Appendix F.

Reporting and Corrective Action

The management representative called out to the incident/accident will ensure that the RTA Contracts Mnager is informed, the Incident/Accident Report (RTA Form 624) is completed and that, if required, Council cooperates with the RTA in its application of RTA’s Environmental Incident Classification and Management Procedure (see H.9) and Council responds as set down there.

| Process Held: Any process for which a Corrective Action request has been issued as the result of an incident or spill. Submission: CAR close out to RTA Release: RTA Representative considers documentation submitted. | RTA Hold Point |
| --- | --- |

# Environmental Audits

Council’s environmental audits will follow Council’s Quality Management Plan.

# Non-Compliance and Corrective Action

Environmental Protection non conformances, for example those arising from:

- Audit and Surveillance conducted by either Council or the RTA,

- Incidents,

- Application of the Risk Management process,

- Environmental issues being encountered on site,

will be dealt with:

- By applying the processes set down in the Quality Management Plan at 11.3 and 11.4,

- According to the responsibilities set down in Section 4 of this CEMP,

- Within the times and in the manner down in the Contract Management Plan and

- Observing the Hold Points, set down in Appendix C.

# Environmental Performance Evaluation

Using the Environmental Inspection Checklist (Appendix G), the <<Environmental Management Representative>> will carry out monthly checks to ensure the Service delivery is complying with the CEMP. The completed checklists will be filed in compliance with Section 28.

In March and September of each year the <<Environmental Management Representative>> will use the checklists to prepare a Summary of Environmental Performance for the <<Engineering Director>> who will present it to the RTA Representative.

# Records Management

Council will hold the following for at least 5 years after the end of the RMCC. They will be accessible to the RTA and to authorised DECC officers:

- Details of qualifications held by individuals primarily responsible for environmental monitoring,

- Monitoring/inspection reports,

- Internal audit reports,

- External audit reports,

- Reports of pollution incidents, other environmental nonconformances, complaints and follow-up action,

- Minutes of CEMP management review meetings,

- Evidence of action taken as a result of such meetings/events,

- Induction and training records,

- Records of monitoring by subcontractors against compliance limits, and

- Waste Management Register.

# Community Relations

## Working Hours

Council’s working hours are:

<<Monday to Friday:…………………………….Saturday:………………..>>

Services conducted outside these hours will follow the RTA’s Procedure for Work Outside Normal Hours.

For further details see the Community Relations Plan which is appended to the Contract Management Plan.

# Complaints Procedure

If Environmental complaints made by the public to Council staff cannot be immediately resolved, they will be recorded and dealt with promptly using Councils complaint procedure (see Contract Management Plan Appendix G).

# Environmental Reporting to the RTA

Council will submit to the RTA within the times shown at shown in the Contract Management Plan:

- A report on each occasion when the site is visited by the DEC, notifying the RTA of the purpose and outcome of the DECC visit and of all actions being taken by Council in response to the DECC visit and submitting it to the RTA ,

- A report (on RTA form 624) of any incident resulting in failure to meet environmental obligations, the immediate action taken to alleviate the problem and the proposed measures to prevent the occurrence of a similar incident. On submission of this information, the RTA may apply a HOLD POINT and

- A summary report of environmental performance evaluations at intervals of six months as set down at Section 27.

- The other environmental reports and notifications set down in the Contract Management Plan.

# Reviewing this Contract Environmental Management Plan

The <<Engineering Director>> and <<Environmental Management Representative>> will review this Contract Environmental Management Plan to ensure it is appropriate and is being implemented effectively.

Changes may arise from a change of scope, Council internal audits, RTA audits, RTA comments or from opportunities for improvement.

The Plan will then be updated to reflect any changes which have occurred. 
The revised document and the input which led to the revisions will be reviewed by the General Manager, approved by him/her and then forwarded to the RTA Representative for his/her record.

Controlled copies of this Plan will be updated.

The planned target dates (or frequencies) at which the Contract Environmental Management Plan will be subject to formal review and the personnel who will participate in the review are identified in the table at Management Review on page 4 of this plan. Council’s <<Environmental Management Representative>will maintain records of any review.

- - << Generic>> Shire Council Environmentally Sensitive Areas

| LEGEND: |  |
| --- | --- |
| Threatened Species |  |
| Heritage item |  |
| Stockpile site |  |
| Creek |  |
| Turning bay |  |
| Council Depot |  |

- - Not used

- - Hold Points

| Section of this Plan: | Council or RTA | Process Held | Submission Details |
| --- | --- | --- | --- |
| 7 | Council | Person working on a Worksite | Record of Environmental Induction |
| 8 | RTA | Delivery of Services not listed in RTA G34/D or in a sensitive area. | REF and Site Specific EMP |
| 23 | RTA | Presence of subcontractor on any worksite | Duties, Audit of CEMP of Contractor |
| 26 | Council | Subcontractor’s non-complying process. | Close-out of CAR |
| 26 | RTA | Process for which a CAR has been issued for an Environmental Incident | Close-out of CAR |

- – Not used

- – Record of Environmental Induction

| <<Generic>> Shire Council RMCC Environmental Induction Training Report Form |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Site .......................................................................................... |  | Date: .................................................. Prepared by: ....................................................................... |  |  |  |  |  |
|  |  |  |  | - Type of Induction Training |  |  |  |
| - Names of Persons Trained | - Initials |  | - Name of Contractor (If not Council) | - General | - Site Specific |  |  |
| I attest that the employees named above have attended induction training. . - Trainers name: ...........................................Council Employee No..................Trainers signature: .............................Date: ............................ |  |  |  |  |  |  |  |

- – Spill Prevention and Containment Procedures

Spill Prevention

### Purpose

Top fulfil Council’s commitment to providing a work site free from the risk of environmental incidents.

### Scope

This procedure outlines the actions that will be followed to prevent and contain spills at the worksite.  It outlines the measures to be employed to control and remove chemical, fuel and lubricant spillage.

The activities covered by this procedure include:

- Refuelling, maintenance or cleaning of plant and equipment including concrete agitators, bitumen spray bars and asphalt pavers

- Mixing of cutting oil and additives with bitumen and

- Application of liquid membranes, including paint and thermoplastic, resin, emulsion, precoat agent and curing compound.

### Procedure - preventing spills

No hazardous material will be stored within 50 metres of a waterway.

All Council trucks will carry the MSDS as described in the Environmental Emergency Procedure.  These are also available at the 24-hour contact number.

All hazardous liquids will be stored in imperviously bunded areas.

The bunded areas:

- Will conform with applicable Australian Standards

- Will each have a capacity (after allowing for the reduction in bund capacity caused by containers sitting on the floor of the bund) of not less than 120% of the volume of the largest container stored in the bunded area.

A register is maintained of all chemicals kept on site.

Empty chemical containers will be removed from site and either:

- Returned to the supplier (where possible) or

- Disposed of in accordance with the relevant legislation

All staff will be made aware of this procedure.

Minor Spill Procedure

If a spillage occurs the following procedure will be followed.

- Immediately identify the spilled material and notify the <<Contract Manager>>.  Subcontractors are to notify Council site personnel.

- Refer to MSDS for Personal Protective Clothing needed.

- Assess the need for containment

- If containment is required, contain using earth mound and/or absorbent socks/spill kit.

- Use the relevant clean up procedure in MSDS to clean the pavement, shoulders and other affected areas and structures.

- Dispose of material using a licensed contractor, and keep records of disposal on site.

- Complete an Incident Reporting Form and forward it to the <<Environmental Management Representative>>.

- - Environmental Inspection Checklist

Site Location: .................................................................................................................Gang:.........................

Person in charge of site:	................................................................................................................................

| Indicate in the following manner in the ‘Result’ column:  Acceptable  Not Acceptable NA Not Applicable NC Not Checked |  |  |
| --- | --- | --- |
| Stockpile management |  |  |
| Are all stockpiles adequately protected to prevent erosion and run-off? |  |  |
| Erosion and Sedimentation control |  |  |
| Inspection Report For Erosion/Sediment Controls must be attached to this checklist |  |  |
| Inspection Report For Erosion/Sediment Controls must be completed after a rainfall event of more than 10 mm within a 24 hour period |  |  |
| Noise and vibration |  |  |
| Are all reasonable practicable steps to reduce construction noise and vibration taken? |  |  |
| Air quality |  |  |
| Is dust minimised by limiting the extent of disturbed areas and regular watering? |  |  |
| Are loads with the potential of generating dust covered or dampened? |  |  |
| Incident response |  |  |
| Are spill kits stocked and easily accessible? |  |  |
| Have any environmental incidents occurred since the last report? If yes, have incidents been reported and investigated? |  |  |
| Waste management |  |  |
| Is all waste stored in a designated waste storage area? |  |  |
| Is the waste storage area bunded to preventing spills or leakages? |  |  |
| Is there a need to dispose of any waste from the storage areas? |  |  |
| Heritage / Archaeology |  |  |
| Were the appropriate authorities notified, and work stopped, if any heritage or archaeological item or artefact was found? |  |  |

Further Comments and Actions

Signed:									Date:

Name:						Position:

REVIEW:

OH&S and Environmental Inspection Checklist have been reviewed. All necessary NCR's have been raised.

Signed:									Date:

Name:						Position:

- - Environmental Emergency Plan

- Preface

Scope of this Plan

This Environmental Emergency Plan (“EEP”) sets down Council’s management of environmental emergencies during the Services.

It deals with:

- Being prepared for emergencies and

- Responding to and managing emergencies.

The following are of particular significance:

- Incidents and accidents (including vehicle fires) on the Network,

- Refuelling, maintenance or cleaning of plant and equipment including concrete agitators, bitumen spray bars and asphalt pavers.

- Mixing of cutting oil and additives with bitumen, and

- Application of liquid membranes, including paint and thermoplastic, resin emulsion, pre-coat agent and curing compound.

This Plan is part of Council’s Contract Environmental Management Plan and complements Council’s Safety Incident Plan. It should be read with them.

The Plan addresses requirements of the Protection of the Environment Operations Act, 1997 (PoEO Act) and RTA QA specification G34.

Should a conflict exist between any of Council’s Plans and the RMCC then the RMCC will prevail.

Principle

In the event of an emergency the first consideration is the safety of Council and RTA personnel and the public.  Following the safety of the staff and the public the next consideration is the minimisation of damage to the environment.

Purposes of this Plan

This Plan aims to make staff aware of the requirements for the timely planning and safe response to incidents in order to minimise damage to the environment.

- Council’s Key Response Personnel

<<Council Insert Position(s) eg Engineering Director >> will be the first point of contact when an incident or spill occurs. He can be contacted 24 hours a day.

Back up for the<<Council Insert Position(s) eg Engineering Director >> will be provided by the <<eg Environmental Management Representative>> and <<eg Councils Contract Manager>>.

In the event of Council finding or being notified of an incident or accident or environmental emergency on the Network or in the Services to which Council is required to respond any one of these people will mobilise Council’s emergency people and their equipment and ensure the relevant Procedure, Communication Strategy and Reporting is being followed.

The names and contact numbers for these people will be given to all staff and contractors at their induction. 
They will also be displayed in the site offices and crib rooms together with the numbers of emergency services (eg. ambulance, fire brigade, spill clean-up services).

A copy of the Environmental Emergency Procedure & Communication Strategy flowchart will be kept in every Council vehicle.

- Emergency Contacts

Reproduced from Council’s Contract Management Plan.

| Name | Position | Day-time Contact No. | Mobile phone No. |
| --- | --- | --- | --- |
| <<Fred Bloggs>> | <<Engineering Director>> |  |  |
| <Heidi Normalverbraucher> | Back-up for <<Engineering Director>> is the <Environmental Management Rep> |  |  |
| <Jock MacGuffin>> | Back-up for Enviro. Rep is the <<Contract Manager>> |  |  |
| <<Add Ambulance, Fire, Police, HAZMAT, DECC, Spill Response Organisation, other Council people, major subcontractors etc>> |  |  |  |

- Material Safety Data Sheets

Council’s <<Environmental Management Representative>> will maintain an up-to-date master file (“Register”) of Material Safety Data Sheets (“MSDS”) for all materials used by Council in performing the Services and for materials it reasonably expects could be spilt or be found burning in vehicle fires on the network eg bitumen, fuels, pesticides, strong acids and alkalies, paint.

Controlled, updated copies of these MSDS will be immediately to hand:

- To each of Council’s 24 hour Emergency Contacts,

- In all Council trucks and

- Prominently displayed on all worksites.

- Containment Measures

In the event of spillage of fuels, paint and/or chemicals on the Network Council will:

- Identify the spilled material and, from its Material Safety Data Sheet (“MSDS”), determine what precautions need to be taken eg wearing Personal Protective Equipment,

- Stop the source of the spill,

- Use containment equipment/kits to contain the spill in accordance with the MSDS,

- Block nearby drainage channels with earth or sandbags,

- If the spill occurs in the vicinity of a natural watercourse or in an environmentally sensitive area take immediate extra precautions such as construction of earth mounds downstream of the spill, blocking-off natural drainage channels with earth or sandbags,

- Treat any chemical spill according to the MSDS,

- If the spill is large or if the above measures appear to be inadequate, call the Fire Brigade and give them location, UN number and Hazchem code and size of spill

- Excavate and store (in labelled drums) contaminated material and transport it to a RTA depot or transport and dispose of it in an approved waste management facility.

- Raise an Environmental Incident Report (RTA Form 624) and report the incident to the<<Environmental Management Representative>> or their representative,

- Notify the RTA Representative then the DECC in accordance with the requirements of the Protection of the Environment Operations Act 1997 IF :

- actual or potential non- trivial harm to the health or safety of people has been done or,

- non-trivial damage to ecosystems has been done or

- actual or potential loss or property damage (including clean-up charges) exceeds $10,000.

Collecting, Cleaning and Disposal

| Activity | Material | Method |
| --- | --- | --- |
| Collecting | Liquid | Pump into tank or drum |
|  | Powders | Shovel or suck into tanks or drums |
| Cleaning | Liquids (water soluble) | Hose down with water-do not use more than necessary |
|  |  | Pump into tank or drum |
|  | Liquids(non water soluble) | Hose down with high pressure water jet-do not use more than necessary Pump into tank or drum |
|  | Powders | Shovel. Use a broom to pick up remainder. |
|  | If in doubt about what to use as a cleaning agent, contact DEC |  |
| Disposal | All | By a "controlled waste facility" ("Controlled Waste Facility" is defined to mean a waste facility of a class specified in the regulations) |

- RTA’s Environmental Incident Classification and Management Procedure (“PN025P”)

Council will cooperate with the RTA in applying PN025P (which is reproduced as H.9.9 hereto) and respond as set down there.

- Follow-up Action

- Send any staff exposed to hazardous materials, including smoke or fumes, to health authorities to assess any effect upon their health,

- Restore Emergency Equipment to original state,

- Advise the <<Environmental Management Representative>> of any improvements to this Plan

- Environmental Emergency Procedure, Communications Strategy and Reporting

24 HR CONTACT

OUTSIDE STAFF

DETERMINE SPILL’S LOCATION & ESTIMATE NATURE

HAS 000 BEEN CALLED ?

IS COUNCIL RESPONSE REQUIRED ?

IS CHEMICAL HAZARDOUS?

Y

Y

Y

COUNCIL CALLED RE SPILL

OPEN ENTRY IN EMERGENCY REGISTER. 
GIVE CALL AND ITS DETAILS

CALL 000
AND DESCRIBE SPILL..
LOG 000 CALL IN REGISTER

N

CALL RTA TMC OR 
RTA Regional Traffic Commander

COUNCIL DISCOVERS OR CAUSES  A FIRE  OR MAJOR SPILL

GET SITE SPECIFIC INSTRUCTIONS ABOUT  DIRECTIONS AND PRECAUTIONS

GIVE CREW ANY SITE SPECIFIC INSTRUCTIONS & DIRECTIONS. MOBILISE THEM

END

COMPLETE REGISTER and DISPOSAL RECORD

N

CALL DECC ON 131555 &
LOG CALL IN REGISTER

N

MAKE DISPOSAL ARRANGEMENTS

COMPLETE RTA FORM 624 AND SEND TO RTA.

ASSUME SPILL / FIRE IS HAZARDOUS & REMOVE YOURSELF AND ALL OTHERS FROM AREA

MAKE SITE SAFE FROM TRAFFIC –DIVERT OR DETOUR AS REQUIRED

CALL 000 AND ASK IF COUNCIL RESPONSES REQUIRED

DON PROTECTIVE GEAR

IS IT FEASIBLE TO APPROACH FROM UPWIND AND UPHILL TO IDENTIFY SPILL/FIRE ?

IS CHEMICAL OR FIRE HAZARDOUS?

HAZARDOUS?

NO

YES

Y

N

Y

NO

CALL 000  or 112 AND DESCRIBE

- THE LOCATION and, if you have them,

- CHEMICAL AND

- UN number and Hazchem CODE and

GET SITE SPECIFIC INSTRUCTIONS, DIRECTIONS  AND PRECAUTIONS

CLASSIFY CHEMICAL FROM WorkCover Chemical Guide

ASSIST THE INJURED

FIGHT THE FIRE

CALL COUNCIL’S 24 HOUR CONTACT AND DESCRIBE

- THE LOCATION and, if you have them,

- CHEMICAL AND

- UN number and Hazchem CODE

ASSIST THE INJURED AND COUNCIL RESPONSE CREW AND EMERGENCY SERVICES
ONLY TO THE EXTENT OF YOUR TRAINING

YES

COUNCIL RESPONSE CREW

CREW NOT TO ENTER SITE UNTIL MADE SAFE BY EMERGENCY SERVICES

CLEAN ROAD AND SURROUNDS

ISOLATE SITE FROM TRAFFIC & PEDESTRIANS BY DETOUR OR DIVERSION

BLOCK ESCAPE ROUTE OF CHEMICAL

DON PROTECTIVE GEAR

PUMP CHEMICAL IF DIRECTED BY EMERGENCY SERVICES

REPORT TO ENVIRO REP

- RTA’s Environmental Incident Classification and Management Procedure – PN025P.

- Intent

To provide a clear framework for classifying, managing and effectively responding to environmental incidents and to consistently provide accurate KPI information.

- Relevant Policy and Legislation

This procedure relates to:

| - RTA Environment Policy - Protection of the Environment and Operations Act 1997 | - Environment Planning and Assessment Act 1999 - Heritage Act 1977 |
| --- | --- |
| - National Parks and Wildlife Act 1972 - Environmental Protection and Biodiversity Conservation Act 1999 | - Fisheries Management Act 1994 |

- Definitions and Acronyms

| Environment | Surrounding in which an organisation operates, including air, water land, natural resources, flora, fauna, humans and their interrelation. |
| --- | --- |
| Environmental Incident | A discrete (one-off) occurrence that may result in an adverse impact (or impacts) on the environment or a breach of legislation. |
| Environmental Incident Management | Is the provision of a response in a timely and efficient manner to minimise adverse impacts on the environment. |
| EPI | Environmental Performance Improvement Section. |
| DECC | Department of Environment and Climate Change. |
| DoP | NSW Department of Planning. |
| Senior Environmental Officer | Regional Senior Environmental Officers; Environment Branch Senior Environmental Officers; Road Services Environment Manager; Pacific Highway Environmental Services Manager; Hume Highway Senior Environmental Officer. |
| POEO Act | Protection of the Environment (Operations) Act 1997 |
| EP&A Act | Environment Planning and Assessment Act 1999 |
| NPW Act | National Parks and Wildlife Act 1972 |
| EPBC Act | Environmental Protection and Biodiversity Conservation Act 1999 |
| FM(G) Reg | Fisheries Management (General) Regulation 1994 |

- Procedural Text

- Environmental incidents will be classified using the RTA’s Environmental Incident Classification in accordance with Table 1.  The level of incident can be escalated or downgraded by the Manager Environmental Performance Improvement.

- Environmental incidents shall be managed using the RTA’s Environmental Incident Management Response in accordance with Table 2.

- An Environmental Incident Report form as found on the Environment Intranet Site shall be raised for each reported environmental incident and forwarded to Environment Branch.

- Road & Fleet Services shall manage environmental incidents in accordance with RTA responses.

- Table 1:  RTA’s Environmental Incident Classification

| Category | Incident type | Primary Legislative Requirements |
| --- | --- | --- |
| Category 1 | Material, odour or noise that travels beyond site boundary causing or potentially causing adverse impact to the environment. | s.120 POEO Act – water pollution, sediment laden water, chemical/oil spill and sewage/septic overflow; s.129 POEO Act - offensive odour; s.126 POEO Act - dust exceeding reasonable levels without active management measures in place. s.139 POEO Act - offensive noise |
|  | Discharge of waters from site not in accordance with any applicable REF determination / approval / licence condition. | s.120 and s.64 POEO Act; s.75D EP&A Act |
|  | Unauthorised damage or interference to threatened species, endangered ecological communities or critical habitat. | NPW Act particularly s.118A, s.118C and s.118D. |
|  | Unauthorised damage, disturbance, destruction or works to heritage items. | Heritage Act 1977 particularly s. 57, s.119, s.139 and s.156. EPBC Act 1999 s.15A, B & C |
|  | Unauthorised damage, disturbance or destruction to Aboriginal objects or places. | NPW Act particularly s.86 and s.90. EPBC Act 1999 s.15A, B & C |
|  | Failure to comply with a REF determination / approval / licence condition. | EP&A Act particularly s.75D; POEO Act particularly s.64; FM(G) Reg particularly s.337A., NPW Act particularly s.90 and s.141. |
|  | Works without required approval. | EP&A Act particularly s.75D and s.111. |
|  | Material harm to the environment or persons as per Part 5.7 of POEO Act (including harm on site). | POEO Act particularly s.148. |
| Category 2 | Spills that do not leave the site boundary and are cleaned up without material environmental harm or residual environmental impact. | POEO Act including s.120 and s.142A. |
|  | Failure to implement component of Environment Management Plan that does not result in a Category 1 incident. | EP&A Act particularly s.111 |
| Environmental Hazard | Issues that may lead to an incident or adverse environmental impact if not attended to. |  |
|  | An action, failure to act or a management issue that has the potential to cause or result in adverse environmental impact. |  |
| Notifiable Events | Material travelling beyond site boundary, and where it can be demonstrated that the management control plan has been designed appropriately (in consultation with a soil consultant if required), the controls have been installed appropriately, are being maintained well, and the weather (rain, wind etc) event exceeds the design capacity of the controls. |  |
|  | A complaint from a Regulatory Agency |  |

| Category 1 Management Response |  | RTA Response | Council Response |
| --- | --- | --- | --- |
| 1 | If necessary, stop Services in relevant area and/or take immediate actions to prevent adverse impact to the environment or community. |  |  |
| 2 | As soon as RTA staff become aware of a category 1 incident, advise relevant SEO who in turn advises Environment Branch (GM Environment, Manager Environmental Performance Improvement or Manager Environmental Policy). |  |  (Advise Contract Manager) |
| 3 | Notify DECC either as required under Protection of the Environment Operations Act 1997 or as part of the RTA’s commitment to advise DECC of environmental incidents. Notify other Regulatory Authorities if required (eg Notify Dept of Planning for projects approved under Part 3A or Division 4 Part 5 of the EP&A Act.). |  |  |
| 4 | Complete environmental incident report form and submit to Environment Branch. |  |  |
| 5 | Review the cause, nature and management response to the incident by Project Manager and Senior Environmental Officer, appropriately experienced regional environmental officers and/or a representative of Environment Branch and recommend improvements to processes where appropriate. |  |  |
| 6 | Review and check implementation of recommended improvement measures. |  |  |
| Category 2 Management Response |  | RTA Response | Council Response |
| 1 | If necessary, stop Services in relevant area and/or take immediate actions to prevent adverse impact to the environment or community. |  |  |
| 2 | Complete environmental incident report form and submit to Environment Branch. |  |  |
| 3 | Review the cause, nature and management response to the incident by Project Manager and Senior Environmental Officer, or appropriately experienced regional environmental staff and recommend improvements to processes where appropriate. |  |  |
| 4 | Review and check implementation of recommended improvement measures. |  |  |
| Environmental Hazard |  | RTA Response | Council Response |
| 1 | Detail hazard in Environmental Inspection Report and manage in accordance with inspection guidance |  |  |
| Category 3 Notifiable Event |  | RTA Response | Council Response |
| 1 | SEO to advise Manager Environmental Performance Improvement. |  |  |
| 2 | Review the cause and nature of the event by Senior Environmental Officer and advise outcome of review to Manager Environmental Performance Improvement within 5 working days of event. |  |  |

Table 2:  RTA’s Environmental Incident Management Response

Appendices I to L	Not Used

- Appendix M	- Legislation

Note: References to Acts include references to Regulations and instruments made under them

Environmental Planning Legislation

Environmental Planning and Assessment Act, 1979 (NSW) (and instruments made under it)

Environmental Planning and Assessment Amendment Act, 2008 (NSW)

Local Government Act, 1993 (NSW)

Roads Act, 1993 (NSW)

Soil Conservation Act, 1938 (NSW)

Native Vegetation Act, 2003 (NSW)

Environment Protection and Biodiversity Conservation Act, 1999 (Cth)

Land and Environment Court Act, 1979 (NSW)

Native Title Act, 1993 (Cth)

Conservation and Heritage Legislation

Dams Safety Act, 1978 (NSW)

Native Vegetation Act, 2003 (NSW)

Coastal Protection Act, 1979 (NSW)

National Parks and Wildlife Act, 1974 (NSW)

National Parks and Wildlife Amendment Act, 2001 (NSW)

Threatened Species Conservation Act, 1995 (NSW)

Environment Protection and Biodiversity Conservation Act, 1999 (Cth)

Fisheries Management Act, 1994 (NSW)

Fisheries Management Amendment Act, 2000 (NSW)

Marine Pollution Act, 1987 (NSW)

Noxious Weeds Act, 1993 (NSW)

Water Act, 1912 (NSW)

Water Management Act, 2000 (NSW)

Heritage Act, 1977 (NSW)

Wilderness Act, 1987 (NSW)

Plantations and Reafforestation Act, 1999 (NSW)

Australian Heritage Commission Act, 1975 (Cth)

Aboriginal and Torres Strait Islander Heritage Protection Act, 1984 (Cth)

Sydney Water Catchment Management Act, 1998 (NSW)

Surveying Act, 2002 (NSW)

Pollution and Waste Management Legislation

Ozone Protection Act, 1989 (NSW)

Protection of the Environment Operations Act, 1997 (NSW)

Protection of the Environment Operations Amendment (Scheduled Activities and Waste) Regulation, 2008 (NSW)

Sydney Water Act, 1994 (NSW)

Pesticides Act, 1999 (NSW)

Waste Avoidance and Resource Recovery Act, 2001 (NSW)

Protection of the Environment Operations (Clean Air) Regulation, 2002 (NSW)

Contaminated Land Legislation

Contaminated Land Management Act, 1997 (NSW)

Fire Control

Rural Fires Act, 1997 (NSW)

Hazardous Substances

Environmentally Hazardous Chemicals Act, 1985 (NSW)

Road and Rail Transport (Dangerous Goods) Act, 1997 (NSW)

Radiation Control Act, 1990 (NSW)

State Environmental Planning Policies

SEPP No. 14 – Coastal Wetlands (gazetted 12.12.85)

SEPP No. 26 – Littoral Rainforests (gazetted 5.2.88)

SEPP No. 44 – Koala Habitat Protection (gazetted 6.1.95)

SEPP No. 58 – Protecting Sydney’s Water Supply (gazetted 24.12.98)

SEPP (Infrastructure) 2007 – (gazetted 21.12.85)

Last page